MỤC LỤC

I. Tổng Quan Dự Án	7

II. Mục Tiêu Testing	7

III. Phạm Vi Testing	7

3.1 In Scope	7

3.2 Out of Scope	8

IV. Test Strategy	9

4.1 Manual Testing	9

4.2 API Testing	9

4.3 Database Testing	9

4.4 Integration Testing	9

V. Test Environment	10

VI. Test Types	10

VII. Test Deliverables	11

VIII. Test Schedule	11

IX. Test Progress	12

X. Defect Severity	13

XI. Entry & Exit Criteria	13

11.1 Entry Criteria	13

11.2 Exit Criteria	13

XII. Risks & Assumptions	13

XIII. Author	14

# I. Tổng Quan Dự Án

Đây là dự án Manual QA Portfolio cho hệ thống Website giới thiệu thương hiệu Camel Beer.

Website được xây dựng nhằm mục đích:

- Giới thiệu thương hiệu Camel Beer

- Quảng bá các dòng sản phẩm

- Cập nhật tin tức và sự kiện

- Giới thiệu hệ thống phân phối

- Cung cấp thông tin liên hệ

- Hỗ trợ SEO Marketing

- Quản lý toàn bộ nội dung thông qua CMS (WordPress)

Website bao gồm các module chính:

- Homepage

- About Us

- Product

- Distribution

- News & Events

- Contact

- Search

- CMS Content Management

Mục tiêu của hoạt động Testing là xác minh hệ thống hoạt động đúng về:

- Functional

- UI/UX

- Responsive

- CMS Data

- Navigation Flow

- Integration giữa Homepage và các module

- SEO-related behavior

# II. Mục Tiêu Testing

Hoạt động Testing nhằm:

- Verify chức năng theo Business Requirement

- Validate dữ liệu hiển thị từ CMS

- Verify Navigation giữa các trang

- Verify UI/UX và Responsive Layout

- Verify Multilingual Behavior

- Verify CMS Content Loading

- Verify Integration giữa Homepage và các Landing Page

- Phát hiện Defect trước khi Release

# III. Phạm Vi Testing

## 3.1 In Scope

- Homepage

  - Header Navigation

  - Hero Banner

  - Brand Introduction

  - Statistics

  - Brand Image

  - Product Hero

  - Product Category Showcase

  - Video Introduction

  - News & Events

  - Contact Information

  - Footer

- About Us

  - About Landing

  - Company Introduction

  - Vision & Mission

  - Factory

  - Timeline

  - Certification

  - Contact CTA

- Product

  - Product Landing

  - Domestic Beer

  - Export Beer

  - Product Category

  - Product Detail

- Distribution

  - Distribution Landing

  - Domestic Distribution

  - Export Distribution

- News & Events

  - News List

  - News Detail

- Contact

  - Contact Information

  - Contact Form

  - Google Map

- Search

  - Search Popup

  - Search Result

- CMS Content

  - Homepage Content

  - Product Content

  - About Content

  - News Content

  - Contact Content

- Testing Types

  - Functional Testing

  - Validation Testing

  - Negative Testing

  - Edge Case Testing

  - UI Testing

  - Responsive Testing

  - Integration Testing

## 3.2 Out of Scope

Các hạng mục không nằm trong phạm vi Testing:

- Performance Testing

- Load Testing

- Stress Testing

- Security Testing

- Automation Testing

- Accessibility Testing

- SEO Ranking Evaluation

- Cross-browser Compatibility chuyên sâu

- CMS Permission Testing

- Accessibility Testing

- Cross-browser compatibility chuyên sâu

# IV. Test Strategy

## 4.1 Manual Testing

Manual Testing được thực hiện cho:

- Functional Flow

- UI Validation

- Business Rules

- Error Handling

- CMS Content Verification

- Navigation

- Responsive

- User Interaction

- Integration Flow

## 4.2 CMS Validation Testing

Testing bao gồm:

- Verify dữ liệu hiển thị từ CMS

- Verify Publish Content

- Verify Update Content

- Verify Display Order

- Verify Hidden Content

- Verify Multilingual Content

## 4.3 Responsive Testing

Testing bao gồm:

- Verify giao diện trên:

  - Desktop

  - Tablet

  - Mobile

- Kiểm tra:

  - Layout

  - Responsive Image

  - Slider

  - Navigation

  - Button

  - Text Display

## 4.4 Integration Testing

Verify luồng tích hợp giữa:

- Homepage ↔ About

- Homepage ↔ Product

- Homepage ↔ Distribution

- Homepage ↔ News

- Homepage ↔ Contact

- Homepage ↔ Search

- Homepage ↔ CMS

# V. Test Environment

| Item | Value |
| --- | --- |
| Environment | Dev |
| Platform | Web |
| CMS | WordPress |
| Browser | Google Chrome |
| OS | Windows 10 |
| Language | Vietnamese/English |

# VI. Test Types

| Test Type | Description |
| --- | --- |
| Happy Path | Verify chức năng hoạt động thành công |
| Validation | Verify Business Rules và CMS Validation |
| Negative | Verify xử lý dữ liệu không hợp lệ |
| Edge Case | Verify boundary và tình huống đặc biệt |
| UI | Verify giao diện theo design |
| Responsive | Verify giao diện trên Desktop/Tablet/Mobile |
| Integration | Verify luồng tích hợp giữa các module |

# VII. Test Deliverables

Các Deliverables bao gồm:

- Test Plan Document

- Business Requirement

- Module Test Cases

- Integration Test Suites

- Test Execution Report

- Defect Report

- README Documentation

- GitHub Repository

# VIII. Test Schedule

| Module | Task | Estimate Time |
| --- | --- | --- |
| Homepage | Viết testcase | 2 days |
| Homepage | Execute testcase | 1 day |
| About us | Viết testcase | 1 day |
| About us | Execute testcase | 0.5 day |
| Product | Viết testcase | 2 days |
| Product | Execute testcase | 1 day |
| Distribution | Viết testcase | 1 day |
| Distribution | Execute testcase | 0.5 day |
| News & Events | Viết testcase | 1 day |
| News & Events | Execute testcase | 0.5 day |
| Contact | Viết testcase | 0.5 day |
| Contact | Execute testcase | 0.5 day |
| Integration Testing | Viết integration testcase | 2 days |
| Final Review | Review & finalize tài liệu | 1 day |

# IX. Test Progress

| Module | Planned Completion | Actual Completion | Status | Delay Note |
| --- | --- | --- | --- | --- |
| Homepage | Completed | Completed | Done | No delay |
| About us | Completed | Completed | Done | No delay |
| Product | Completed | Completed | Done | No delay |
| Distribution | Completed | Completed | Done | No delay |
| News & Events | Completed | Completed | Done | No delay |
| Contact | Planned next phase | In Progress | Pending | N/A |
| Integration | Completed | Completed | Done | No delay |
| GitHub & Documentation | Planned next phase | In Progress | Pending | N/A |

# X. Defect Severity

| Severity | Description |
| --- | --- |
| Critical | Core business flow blocked |
| High | Major feature affected |
| Medium | Minor functionality issue |
| Low | UI/Cosmetic issue |

# XI. Entry & Exit Criteria

## 11.1 Entry Criteria

- Business Requirement hoàn thành

- UI Design hoàn thành

- CMS hoạt động

- Dev Environment sẵn sàng

- Test Data được chuẩn bị

## 11.2 Exit Criteria

- 100% Planned Test Case được Execute

- Không còn Critical Defect

- High Defect đã được xử lý hoặc chấp thuận

- Integration Flow đã Verify

- Test Deliverables hoàn thành

# XII. Risks & Assumptions

Risks

- Requirement thay đổi trong quá trình Development

- CMS Content chưa được cập nhật đầy đủ

- Broken Link từ CMS

- Broken Image

- Environment không ổn định

- Chưa hoàn thiện dữ liệu đa ngôn ngữ

Assumptions

- WordPress CMS hoạt động ổn định

- Test Data luôn sẵn sàng

- Các Landing Page đã được Publish

- CMS Content đã được cấu hình đúng

- Website hỗ trợ đầy đủ 2 ngôn ngữ (VI/EN)

# XIII. Test Tools

| Tool | Purpose |
| --- | --- |
| Google Chrome | Manual Testing |
| Chrome Dev Tools | Responsive Testing |
| Figma | UI Validation |
| Wordpress CMS | Content Verification |
| Excel | Testcase Management |
| Jira/Trello/Excel | Bug Tracking |
| Github | Portfolio Reposity |

# XIV. Author

Chau Manual QA Portfolio Project